Meeting Agenda

|  |  |
| --- | --- |
| **Project:** | **I-80 / 1st Avenue Diverging Diamond Interchange in Coralville, Iowa** |
| **Subject:** | 2021 AGC Informational Meeting |
| **Date:** | Friday, September 17 – 10:00 AM to 12:30 PM |
| **Location:** | On-line, TEAMS  |
| Microsoft Teams meeting **Join on your computer or mobile app** [Click here to join the meeting](https://teams.microsoft.com/l/meetup-join/19%3Ameeting_MzY0ZmUxY2EtNTQzMS00NGEzLWJjNDQtOTcwNzJiZjdmNzg1%40thread.v2/0?context=%7b%22Tid%22%3a%22a1e65fcc-32fa-4fdd-8692-0cc2eb06676e%22%2c%22Oid%22%3a%225e2377de-9f7f-499d-97f7-a4fc94924514%22%7d) **Or call in (audio only)** +1 515-817-6093,,121482528#   United States, Iowa City Phone Conference ID: 121 482 528# [Find a local number](https://dialin.teams.microsoft.com/7798de11-5a2e-46f6-99dc-0caa213c9a6b?id=121482528) | [Reset PIN](https://mysettings.lync.com/pstnconferencing) [Learn More](https://aka.ms/JoinTeamsMeeting) | [Meeting options](https://teams.microsoft.com/meetingOptions/?organizerId=5e2377de-9f7f-499d-97f7-a4fc94924514&tenantId=a1e65fcc-32fa-4fdd-8692-0cc2eb06676e&threadId=19_meeting_MzY0ZmUxY2EtNTQzMS00NGEzLWJjNDQtOTcwNzJiZjdmNzg1@thread.v2&messageId=0&language=en-US)  |  |

Meeting materials and notes will be posted to the Contract’s homepage after the meeting.

|  |  |
| --- | --- |
| Topic | Presenter |
| 1. (10:00) Greeting and Introductions
 | [DOT, TBD]  |
| 1. High level project overview.
* Letting schedule
* Funding
 | Linda Narigon |
| 1. (10:15) Project Overview
 | Destry Schildmeier and David Sibert |
| * 1. Proposed Project Overview
		1. Rendering (walls, tunnels, aesthetics, etc.)
		2. DDI overview (how it works)
		3. Pedestrian/bike accessibility
 |
| * 1. Signals
 | Destry Schildmeier and David Sibert |
| * 1. Drainage
 |
| * 1. Signs
		1. I-80
		2. 1st Ave
 |
| * 1. Structures
 |
| 1. Staging\*
	* 1. First Season: East side (mostly), east roadway bridge

J-sheets* + 1. Second Season: West side (mostly) west roadway bridge

J-sheets* + 1. Third Season: Finish aesthetics, landscaping, roadside

\*Reference schedule, fill charts, staging information |
| 1. (11:00) Specific location information and questions:
	* 1. Demolition of existing east bridge next to existing west bridge; room for demolition
		2. Staging of 1st Avenue over gas pipes
			+ Working near gas pipes
		3. I-80 median pier work
		4. SW corner of west bridge; room for staging and bridge construction
 |
| 1. (11:45) Utilities
	1. DOT-ICN Fiber
	2. Private Utilities
 | Destry/David Steve Flockhart |
| 1. (noon) General Q&A/Comments
 | Team |
| 1. (12:20) Closing Comments
 | [DOT, TBD]  |