## Slide 1
Iowa Transportation Commission
August 2020
District 5 – Southeast Iowa
Mahaska County Courthouse
Oskaloosa Iowa

## Slide 2
Mark Van Dyke
Assistant District Engineer
Jim Webb
District Construction Engineer
Jim Armstrong
District Engineer
Diana Upton
District Maintenance Manager
Vacant
District Materials Engineer
Liz Finarty
Resident Construction Engineer - Chariton
Lauren Giarmo
Resident Construction Engineer – Fairfield

## Slide 3
Building Total Square Footage: 21,710 SF
New Material Lab: 4,872 SF
(original building + east addition)
Building is 100% heated/cooled by Geothermal
Building Occupancy:
  Employees: 74
  1st level Training Room: 23
  2nd level Large Conference Room: 79
Bid: $4.2 million original contract.
New District 5 Office
205 E. 227th Street
Fairfield, Iowa, 52556

## Slide 4
Retention pond to catch rain water from the new building and maintenance building
149 parking stalls

## Slide 6
U.S. 63 NW Oskaloosa Bypass
South Central Regional Airport site
U.S .63 Corridor from Mahaska County line to I-80
IA 21 Corridor S. of I-80 to IA-149
IA 92 & U.S. 63 Corridors (in Oskaloosa)
IA 23 Corridor
IA 149 Des Moines River Bridge to W. Woodland Ave in Ottumwa (Not Programmed)
U.S. 34 Corridor in Ottumwa
(Not Programmed)

## Slide 7
manager
manager
John Doe
manager
John Doe
manager
John Doe
Project Description
The project consists of a new two-lane highway northwest of the City of Oskaloosa from IA 163 to U.S. 63. An interchange will be added on IA 163 at a realigned 235th St. with an intersection at U.S. 63 near 210th St. – approx. 4 miles
Need for Project
To help improve the safety and operations of U.S. 63 by re-routing truck traffic around Oskaloosa instead of through the city.
2021-2025 Iowa Highway Program
$25.75 million
• Right of Way $5.90 million in FY-2023
• Grading $14.15 million in FY-2024
• Wetland/stream mitigation $500,000
in FY-24
• RCB Culvert-New $2.03 million in FY24
• Bridge New-PPCB $3.16 million in FY25
• Pavement anticipated FY-26
(with opening possible Fall 2026)
U.S. 63 NW Oskaloosa Bypass
NHSX-063-3(93)3H-62
Program Year Estimate AADT 3,000 – 10% Truck

## Slide 8
manager
manager
John Doe
manager
John Doe
manager
John Doe
2015 $5.3M (2018 AADT 3500): 5” PCC overlay (3R funds)
4’ paved shoulders
Rumble strips - shoulder and center line
RCB extensions
Right turn lane (star)
Climbing/passing lane (oval area) in the northbound and southbound directions
Snow borrows to address drifting areas
2017 $3.2M (2018 AADT 1420): 3” CIPR and 3” HMA (3R funds)
4’ paved shoulders
Rumble strips - shoulder and center line
RCB extensions
Snow borrows to address drifting areas
U.S .63 from Mahaska County line to I-80
Poweshiek County – District 1

## Slide 9
POWESHIEK
Iowa 21 Corridor South of 1-80 to IA 149
Approx. 37 miles
Since Calendar Year 2019
$27.1 Million Investment
Counties of Poweshiek & Keokuk

## Slide 10
Counties Of Mahaska & Keokuk
IA 92, IA 23, & U.S. 63 Corridors (approx. 51.6 miles)
Since Calendar Year 2017 – $31.8 million Investment
MAHASKA
KEOKUK

## Slide 11
Traffic Information | ADT | Truck Percent
2019 Year Traffic: | 19,987 | 4%
Total 20 Year Traffic Is: | 23,168 | 4%
Total 30 Year Traffic Is: | 25,040 | 5%
Replace existing pavement due to condition; reconfigure intersections (roundabout considered as an option) and remove ramps.
Approximate Project Length: 3/4 Miles
We are considering a PCC reconstruction, or an HMA overlay of the existing PCC.
Intersection of IA-149 and 4th is identified in the District Road Safety Plan, and scored 85 on the top 200 in the Iowa DOT SICL.
Des Moines River Bridge to W. Woodland Ave. in Ottumwa
STP-149-1(88)--2C-90
(Not Programmed)

## Slide 12
US 34 from Wildwood Dr to W Jct US 63 in Ottumwa
NHSX-034-7(151)--3H-90
(Not Programmed)

## Slide 13: Existing Conditions - Pavement
Road Constructed in mid-1960’s
Pavement Showing Severe Distress
WB West of Church
EB West of Vine
EB East of Quincy
WB West of Church
Commission - August 2020

## Slide 14: Existing Conditions - Bridge
Bridges Approaching Significant Maintenance/Replacement Conditions
WB Vine St. Bridge
Vine St. Bridge
WB Church St. Bridge
Church St. Bridge
Commission - August 2020

## Slide 15: U.S. 34 and Iowa 149 Intersection
Commission - August 2020

## Slide 16: Split Diamond Interchange Church and Jefferson
Potential
Future Hotel
Commission - August 2020

## Slide 17: Vine St. Interchange
John Deere Works
Commission - August 2020

## Slide 18
US 34 from Wildwood Dr to W Jct US 63 in Ottumwa
NHSX-034-7(151)--3H-90
(Not Programmed)

## Slide 19
US 34 from Wildwood Dr to W Jct US 63 in Ottumwa
(Not Programmed)

## Slide 21
THANK YOU FOR YOUR TIME AND ATTENTION