## Slide 1: 2024-2028 Highway Program Development
April 10, 2023

## Slide 2
Overview
  Revisit previously discussed Decision Points
  Review 2024-2028 Highway Program Balance
  Summarize 2024-2028 Highway Program Objectives
  Review Line Item Targets for Programming
  Discuss detailed project lists
April 10, 2023

## Slide 3
Commission Program Development Schedule (2024-2028)
  April 2023
  Develop the Draft 2024-2028 Highway Program
  Action Item: Line Item Targets for Programming
  Action Item: 2024-2028 Highway Program Objectives
  May 2023
  Present the Draft 2024-2028 Iowa Transportation Improvement Program to the public
  (including all previous program approvals and draft 2024–2028 Highway Program)
  June 2023
  Action Item: Approve the 2024–2028 Iowa Transportation Improvement Program
April 10, 2023

## Slide 4: Decision Points
Should projects in the 2024-2027 program continue to be programmed with cost/schedule updates?
  To the maximum extent possible, continue with programmed projects but consider rescheduling scenario to balance the Program.
  Prioritize keeping stewardship/safety projects on schedule
How should the Program be balanced?
  Maintain stewardship levels
  Develop a scenario for consideration:
    Reschedule some non-stewardship projects based on criteria discussed at March 14 workshop
    Include underfunded projects and consider additional funding opportunities in overall program funding strategy
April 10, 2023 as presented on March 23, 2023

## Slide 5: Reschedule Projects
Reschedule projects using the following criteria:
  Statewide equity
  Length of time a project has been considered for programming
  Has the project been rescheduled in the past?
  Purpose of the project
  Is the project under construction?
  Are there other partners in the project?
  What are the current conditions/need for the project
Avoid reducing stewardship and safety targets
April 10, 2023 as presented on March 23, 2023

## Slide 6
April 10, 2023 as presented on March 23, 2023

## Slide 7: Rescheduling Scenario Summary
Maintains stewardship and safety targets
Currently programmed projects remain in program
No projects delayed more than one year
Includes projects from each District (statewide)
Programmed dollars for projects rescheduled in this scenario make up approximately 8 percent of the total program
Only 12 of the 623 projects in the program are rescheduled in this scenario
April 10, 2023 as presented on March 23, 2023

## Slide 8: Underfunded Projects
Recommendation:
  Consider identifying a few projects as not fully funded in the Program.
  Identify projects that would have a good opportunity for receiving funding through other sources.
  Highlight those projects in the Program to be transparent and indicate they could be delayed if additional funding not received.
Justification:
  There are other sources of funding available such as discretionary grants at the federal level.
  The Iowa DOT has had success in securing other funding and those opportunities are greater now than in the past.
  Showing projects as not fully funded will help those projects compete for funding by demonstrating the critical need for funds.
April 10, 2023 as presented on March 23, 2023

## Slide 12
April 10, 2023
  Update to shift to the System Objectives of the new State Long Range Transportation Plan
    Safety
      Maintain increasing funding levels for safety
    Sustainability
      Maintain increasing Interstate funding levels for pavement reconstruction, modernization, bridges, pavement patching/maintenance, rest areas, and other miscellaneous projects
      Maintain increasing funding levels for non-interstate pavement modernization
      Maintain increasing funding levels for non-interstate bridge modernization
      Invest in additional stewardship projects
      Transfer of jurisdiction for portions of primary roadways to cities and counties
    Accessibility
      Invest in truck parking at Interstate Rest Areas
      Invest in corridor improvements
    Flow
      Invest in intelligent transportation systems infrastructure
      Invest in Super-2 improvements
      Invest in operational and Integrated Corridor Management improvements
Potential FY 2024-2028 Highway Program Objectives

## Slide 13
Draft 2024-2028 Iowa Highway Program Line Items
April 10, 2023
as shown on March 14, 2023

## Slide 14
Explanation of Highway Program Changes
April 10, 2023

## Slide 15: Next Steps
  April 2023
  Action Item: Line Item Targets for Programming
  Action Item: 2024-2028 Highway Program Objectives
  May 2023
  Present the Draft 2024-2028 Iowa Transportation Improvement Program to the public
  (including all previous program approvals and draft 2024–2028 Highway Program)
  June 2023
  Action Item: Approve the 2024–2028 Iowa Transportation Improvement Program
April 10, 2023