## Slide 1: State Transportation Plan Implementation Update
Iowa Transportation Commission
January 14, 2020

## Slide 2: Discussion overview
Brief background
Plan strategies and recent implementation activities
Next plan update

## Slide 3: Background
State Transportation Plan adopted by Iowa Transportation Commission in May 2017
Significant implementation activity has taken place
Several other planning documents have been or are being updated, and the update of Iowa in Motion will begin soon

## Slide 4: Continuous planning
Functional relationship between strategies in the long-range plan and other overarching planning documents, several of which are updated every four to five years
 | Last update | Next update
Public transit plan | 1997 | 2020
State rail plan | 2017 | 2021
Aviation system plan | 2010 | 2021
State long-range plan | 2017 | 2022
State freight plan | 2017 | 2022
Asset management plan | 2018 | 2022
Bicycle/pedestrian plan | 2018 | 2023
Strategic highway safety plan | 2019 | 2024

## Slide 5: Strategies
In addition to modal needs analysis, the current Plan includes 80 strategies for the Iowa DOT and Commission
Categorized across 12 modal/subject areas
  Asset management
  Aviation
  Bicycle/pedestrian
  Bridge
  Energy
  Freight
  Highway
  Public transit
  Rail
  Safety
  Technology
  Transportation system management and operation (TSMO)

## Slide 6: Strategy implementation Aviation
Starting development of an aviation system plan update
Consultant under contract
Technical Advisory Committee began meeting in December
Plan components
  Update airport data inventory
  Identify system issues
  Forecast system demand
  Evaluate system performance
  Review airport roles
  Recommendations and implementation
April 2021 completion

## Slide 7: Strategy implementation Bicycle/Pedestrian
Completed first Bicycle and Pedestrian Long Range Plan
Complete Streets policy adopted
  Policy effective January 1, 2020
  Implementation began informally in 2019
Design guidelines updated

## Slide 8: Strategy implementation Public Transit
Development of Public Transit Long Range Plan underway
  Meeting with internal and external steering committees
  Collected information on needs from Iowa’s 35 public transit agencies
  Conducted public input survey on plan strategies – 583 responses
  Analyzing transit dependency across the state
  Forecasting costs and revenues
June 2020 completion
Survey responses

## Slide 9: Strategy implementation Rail
Rail system plan completed in 2017
Reviewing potential project amendments
Starting plan update – due in February 2021
  Update rail system data
  Update rail bottlenecks and projects

## Slide 10: Strategy implementation Bridge
Received $33.4 million grant from Competitive Highway Bridge Program
Replace 77 bridges statewide
  68 county
  5 city
  4 DOT
29 bundles of 2-5 bridges

## Slide 11: Strategy implementation Energy
Propane study completed, monitoring activities ongoing
Critical takeaway: Need for improved visibility into factors affecting propane demand and ability to meet it
  Ongoing development of website and dashboard

## Slide 12: Strategy implementation Freight
Addressing freight bottlenecks, including non-highway modes (e.g., mooring cell concept)
Exploring use of freight-related data in design guidance
State Freight Plan update will be getting underway – due in July 2022
  Beginning re-evaluation of bottlenecks

## Slide 13: Strategy implementation Safety
Completed 2019-2023 Strategic Highway Safety Plan update and interactive webmap
Various analyses underway, including primary system intersections and bicycle/pedestrian accommodations

## Slide 14: Strategy implementation Technology
Integrating pause points into project development and programming processes
Completed Cooperative Automated Transportation (CAT) Plan
Planning for integration of automated vehicle technology
  Iowa Advisory Council on Automated Transportation
    iowadrivingav.org
  AV-related rulemakings

## Slide 15: Strategy implementation TSMO
Integrated corridor management (ICM) studies of I-380 and the Des Moines area to analyze operational alternatives to improve system performance; potentially applicable to other urban corridors
Updating ICE-OPS analysis for estimating highway corridor susceptibility to operational challenges

## Slide 16: Strategy implementation Asset Management/Highway
Continued integration of asset management into department functions, including regular Commission presentations
Transportation Asset Management Plan updated
Project scoping/prioritization tool
Review of highway program candidates for Plan consistency
Additional funding for pavement/bridge stewardship needs
Targeting investments to capacity needs, including key interstate locations (I3P effort)

## Slide 17: Strategy implementation Highway – Super-2 corridors
Design guidance developed
Super-2 elements being incorporated into project design or as an alternative in Planning and environmental linkage (PEL) studies on targeted corridors

## Slide 18: 2022 Iowa in Motion update
Plan update scheduled for Transportation Commission adoption in May 2022
“Planning for the plan” is underway
Plan development and Commission input likely to begin spring 2020
Commission feedback
  How do you use the plan?
  What information is most useful?
  What could be done to make the plan more useful?
  How do you want to be engaged during plan development?

## Slide 19: Questions?
Garrett Pedersen, Planning Team Leader
Systems Planning Bureau
garrett.pedersen@iowadot.us
515-239-1520