## Slide 1: 2025-2029 Highway Program Development
Transportation Commission
January 9, 2024

## Slide 2
Highway Program development process
2025-2029 Highway Program development schedule
2024-2028 Highway Program recap
Funding categories
Federal funding status
Program development considerations
Next steps
Overview

## Slide 3: Highway Program Development Process
Public Policy and Input
What direction do we have?
Transportation Plans
What type of system do we need?
Performance Monitoring
Are we successful?
Five-Year Program
What projects will be done and when?

## Slide 4
Step 1: Project identification

## Slide 5
Step 2: Establishing the Transportation Commission’s annual programming objectives

## Slide 6
Step 3: Evaluating potential project candidates

## Slide 7
Step 4: Developing the final program

## Slide 8
2025-2029 Highway Program Development Schedule
  January 2024
  Discuss Highway Program Development Process
  Discuss 2025-2029 Highway Program Development Schedule
  Discuss Program Objectives/Priorities/Considerations
  February 2024
  Discuss Extended Highway Program Analysis
  Discuss Statewide Line Items
  At what levels should the line item targets be programmed?
  March 2024
  Discuss 2025-2029 available Highway Program funding
  Discuss 2025-2029 Highway Program Options
  Determine 2025-2029 Highway Program Objectives
  Action Item: Line Item Targets for Programming
  April 2024
  Develop the Draft 2025-2029 Highway Program
  Action Item: 2025-2029 Highway Program Objectives
  May 2024
  Present the Draft 2025-2029 Iowa Transportation Improvement Program to the public
  (including all previous program approvals and Draft 2025–2029 Highway Program)
  June 2024
  Action Item: Approve the 2025–2029 Iowa Transportation Improvement Program

## Slide 9
Challenges
  No additional funding
  Increased project cost estimates due to ongoing inflation
  FY 2023 negative program balance adjustment
Actions
  Prioritized stewardship
  Project rescheduling
  Project underfunding
2024-2028 Highway Program Recap

## Slide 10: Rescheduling Summary
Maintains stewardship and safety targets
Currently programmed projects remain in program
No projects delayed more than one year
Includes projects from each District (statewide)
Programmed dollars for projects rescheduled in this scenario make up approximately 8 percent of the total program
Only 12 of the 623 projects in the program are rescheduled in this scenario
10

## Slide 11
April 10, 2023 as presented on March 23, 2023
11

## Slide 12: Underfunded Projects
Recommendation:
  Consider identifying a few projects as not fully funded in the Program.
  Identify projects that would have a good opportunity for receiving funding through other sources.
  Highlight those projects in the Program to be transparent and indicate they could be delayed if additional funding not received.
Justification:
  There are other sources of funding available such as discretionary grants at the federal level.
  The Iowa DOT has had success in securing other funding and those opportunities are greater now than in the past.
  Showing projects as not fully funded will help those projects compete for funding by demonstrating the critical need for funds.
April 10, 2023 as presented on March 23, 2023
12

## Slide 14
  Update to shift to the System Objectives of the new State Long Range Transportation Plan
    Safety
      Maintain increasing funding levels for safety
    Sustainability
      Maintain increasing Interstate funding levels for pavement reconstruction, modernization, bridges, pavement patching/maintenance, rest areas, and other miscellaneous projects
      Maintain increasing funding levels for non-interstate pavement modernization
      Maintain increasing funding levels for non-interstate bridge modernization
      Invest in additional stewardship projects
      Transfer of jurisdiction for portions of primary roadways to cities and counties
    Accessibility
      Invest in truck parking at Interstate Rest Areas
      Invest in corridor improvements
    Flow
      Invest in intelligent transportation systems infrastructure
      Invest in Super-2 improvements
      Invest in operational and Integrated Corridor Management improvements
FY 2024-2028 Highway Program Objectives

## Slide 15
Chart: Iowa Primary Highway Investments Includes Interstate Highway System
| 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028
Pavement - Stewardship | 315135602.2 | 364598993.43 | 231757286.78 | 298000000 | 231000000 | 323118000 | 372000000 | 418821000 | 358224750 | 440723007 | 397251256 | 463085740 | 518216608 | 428818250 | 534012000
Bridge - Stewardship | 126975846.86 | 140909171.27 | 132548153.82 | 169000000 | 170000000 | 186236000 | 167000000 | 156865000 | 182618610 | 185806774.352 | 236137060 | 202316670 | 196328000 | 262082500 | 291213000
System Capacity | 176334373.08 | 110164518.82 | 311344175.14 | 346000000 | 282000000 | 208700000 | 180000000 | 133593000 | 174768640 | 117339268.051 | 100493783 | 207445830 | 173100679 | 160359250 | 73348000
Other Investments | 88110203.63 | 77471824.93 | 52245066.71 | 10000000 | 36000000 | 23913000 | 37000000 | 39433000 | 63462000 | 118235537 | 82829000 | 70767000 | 51386000 | 60701000 | 35772000
Percent Stewardship | 0.62573 | 0.7293 | 0.50049 | 0.56744 | 0.55772 | 0.68649 | 0.71296 | 0.7689 | 0.69421 | 0.72674 | 0.77554 | 0.70516 | 0.76094 | 0.7576 | 0.88321
May 9, 2023

## Slide 17
Category
  Interstate Stewardship
  Non-Interstate Pavement Modernization
  Non-Interstate Bridge Modernization
  Safety Specific
Commission defines targets for these categories for a ten-year period
Commission has focused on increasing these targets
Asset Management presentations are intended to support this process
Stewardship Funding Categories

## Slide 18
Funds available based on stewardship target.
Funding generally targeted to pavements (2/3) and bridges (1/3).
Several line items that reduce overall target for projects.
Other “off the tops” for Rest Areas and Weigh Station Ramps
Requires coordination with multiple bureaus and Districts.
Seeking opportunity to increase Interstate pavement investment
Interstate Stewardship (4R)

## Slide 19
Funding available based on stewardship target.
Allocation to each District based on formula.
Starting in 2027 an additional $35 m in 3R funding is available for reconstruction projects.
Seeking opportunity to increase investment
Non-Interstate Pavement Modernization (3R)

## Slide 20
Funding available based on stewardship target.
Significant increase in target over past several years.
Recommended projects determined by Bridges and Structures Bureau.
Non-Interstate Bridge Modernization (BR)

## Slide 21
Funds available based on stewardship targets.
Recommended projects selected by Traffic and Safety Bureau.
Some funding used on 3R projects (paved shoulders).
Safety Specific (SR)

## Slide 22
Non-stewardship funding category
Capacity to add projects based on overall funding available after deduction for stewardship targets and consideration of Major Interstate project additions.
Recommended projects selected from Highway Candidates list.
Non-Interstate Capacity/System Enhancement (NR)

## Slide 23
Non-stewardship funding category.
While not a stewardship category, projects do include stewardship benefits.
Primarily driven by Interstate Plan (I3P).
Major Interstate Capacity/System Enhancement (MI)

## Slide 24
Federal Funding Status
Infrastructure Bill authorizes federal funding through September 30, 2026, leaving some funding uncertainty for the last three years of this Program.
Infrastructure Bill funding allocations based on Commission action in June 2022.
The next Highway Trust Fund cliff is in FFY 2028

## Slide 25
Program Development Considerations
  Construction cost inflation is moderating
  State road funding continues to come in higher than forecast
  The last three years of federal funding in this Program are not part of an authorization
  Continue to prioritize bridge and pavement stewardship investments on existing highway system
  Assess balance of pavement and bridge stewardship investments
  Balance capacity improvements with stewardship needs
  Address major river crossing needs

## Slide 26: Next Steps
  Discuss Extended Highway Program Analysis
  Discuss Statewide Line Items
    At what levels should the line item targets be programmed?

## Slide 27
Questions?