## Slide 1: 2022-2026 Highway Program Development
May 11, 2021

## Slide 2
May Workshop Agenda
Review 2022-2026 Highway Program Balances
Present the Draft 2022-2026 Iowa Transportation Improvement Program to the public (including all previous program approvals and draft 2022-2026 Highway Program)
May 11, 2021

## Slide 3
Commission Program Development Schedule (2022-2026)
  May 2021
  Present the Draft 2022-2026 Iowa Transportation Improvement Program to the public
  (including all previous program approvals and draft 2022–2026 Highway Program)
  June 2021
  Action Item: Approve the 2022–2026 Iowa Transportation Improvement Program
May 11, 2021

## Slide 4
Projected Funds as of March 2021 754.7 687.0 715.5 707.5 701.4 701.4 701.4 701.4 701.4 701.4
Highway Program Components
Interstate Stewardship 199.1 157.9 151.5 149.9 149.0 175.0 180.0 185.0 190.0 195.0
Non-Interstate Pavement Modernization 148.1 140.0 145.0 150.0 155.0 165.0 175.0 185.0 190.0 195.0
Non-Interstate Bridge Modernization 64.5 101.7 110.6 125.8 140.3 155.0 170.0 185.0 190.0 195.0
Safety Specific 31.9 31.0 32.0 33.0 34.0 35.0 36.0 37.0 38.0 39.0
Non-Interstate Capacity/System Enhancement 158.3 178.4 267.4 141.2 156.1
US 61 Des Moines N of Mediapolis to N of IA 78 0.4
US 30 Missouri Valley bypass 21.6 6.7
US 61 1 mi N of IA 78 to 2 mi S of IA 92 49.2
US 63 NW Oskaloosa bypass 0.2
US 75 Plymouth: Hinton 6.1
Major Interstate Capacity/System Enhancement 177.1 90.0 80.2 177.2 117.2
I-35 Polk/Story 1.2
I-80 Scott Mississippi River Bridge 50.0 50.0
I-80 Pottawattamie Madison Avenue 20.7 24.8
Highway Program Balance (24.3) (12.0) (71.2) (69.6) (50.2) 22.0 58.9 109.4 93.4 77.4
Proposed Highway Program Extended Highway Program
2022 2023 2024 2025 2026 2027 2028 2029 2030 2031
2022-2031 Highway Program Analysis
For Highway Planning Purposes Only (x $1,000,000)
    Black: Previous discussion
    ( ): Indicates Highway Program is over-programmed
    Green: Changes since previous discussion
May 11, 2021
as presented April 12, 2021
    Changes to Projected Funds
    FY 2021 Projects Rescheduled
    Rescheduling and cost changes of projects programmed in years 2022 to 2025, add 2026
    Added highlighted projects
    Additional project schedule changes
    Adjustment for final non-Interstate pavement modernization costs

## Slide 5
Chart: Iowa Primary Highway Investments Includes Interstate Highway System
| 2010 | 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026
Pavement - Stewardship | 180029140.12 | 243383426.67 | 266261338.34 | 321336244.22 | 315135602.2 | 364598993.43 | 231757286.78 | 298000000 | 231000000 | 323118000 | 372000000 | 418821000 | 358224750 | 391170000 | 424864750 | 380270750 | 329670500
Bridge - Stewardship | 76212446.31 | 90815539.28 | 58535096.84 | 73574046.26 | 126975846.86 | 140909171.27 | 132548153.82 | 169000000 | 170000000 | 186236000 | 167000000 | 156865000 | 182618610 | 170777250 | 188513000 | 179821000 | 276828500
System Capacity | 96491746.86 | 131408013.59 | 182498016.09 | 122495162.36 | 176334373.08 | 110164518.82 | 311344175.14 | 346000000 | 282000000 | 208700000 | 180000000 | 133593000 | 174768640 | 67931750 | 120955250 | 189855249 | 120115550
Other Investments | 23601321.95 | 47772112.98 | 33837527.55 | 64953341.51 | 88110203.63 | 77471824.93 | 52245066.71 | 10000000 | 36000000 | 23913000 | 37000000 | 39433000 | 63462000 | 69142000 | 52200000 | 27016000 | 24730000
Percent Stewardship | 0.68089 | 0.65098 | 0.60022 | 0.67812 | 0.62573 | 0.7293 | 0.50049 | 0.56744 | 0.55772 | 0.68649 | 0.71296 | 0.7689 | 0.69421 | 0.80391 | 0.77985 | 0.72087 | 0.80722
May 11, 2021

## Slide 6: Next Steps
  May
  Present the Draft 2022-2026 Iowa Transportation Improvement Program to the public (including all previous program approvals and draft 2022–2026 Highway Program)
  June
  Action Item: Approve 2022-2026 Iowa Transportation Improvement Program
May 11, 2021